Security Misconfiguration Audit and Remediation ─────────────────────────────

PPM-005 Key Performance Indicators (KPIs) Defined Metrics for Measuring Project Success and Quality

| Prepared By | Ahmed Abdalrhman Ibrahim ¦ Yousef Osama ¦ Yousef Nasser |
| --- | --- |
| Prepared For | Internship Graduation Project — Security Engineering Program |
| Date | 10 May 2026 |
| Document Code | PPM-005 |
| Version | 1.0 — Final Release |
| Classification | Confidential — Internal & Academic Use Only |

1.  Introduction

Key Performance Indicators (KPIs) provide a quantitative and qualitative framework for evaluating whether a project has been executed to the required standard. In the context of a software development project, KPIs typically measure system performance attributes such as response time, uptime, and error rate. For a security audit project such as Project 10, the equivalent metrics assess the thoroughness of the assessment process, the completeness of remediation, the quality of documentation, and the team's adherence to the project schedule.

The KPIs defined in this document are directly traceable to the project's six stated objectives. Each KPI has a clearly defined unit of measurement, a quantified target value, a specified measurement method, and an assigned owner. All KPIs are reviewed collectively at the conclusion of each project phase.

2.  KPI Categories

KPIs are grouped into four categories, each reflecting a distinct dimension of project quality:

| Category 1 — Audit Coverage | Measures the completeness and thoroughness of the security assessment phase |
| --- | --- |
| Category 2 — Remediation Effectiveness | Measures whether identified vulnerabilities were successfully and completely resolved |
| Category 3 — Documentation Quality | Measures the completeness, consistency, and timeliness of all project deliverables |
| Category 4 — Project Execution | Measures schedule adherence, milestone achievement, and team performance |

3.  Category 1 — Audit Coverage KPIs

These KPIs ensure the active audit phase in Week 2 is conducted with sufficient breadth and rigour to identify all material misconfigurations on the target system.

| Key Performance Indicator | Unit | Target Value | Measurement Method | Owner |
| --- | --- | --- | --- | --- |
| Checklist Item Coverage Rate | Percentage (%) | 100% | Manual checklist review at end of Week 2 | Yousef Osama |
| Port Enumeration Completeness | Open ports found | All ports (Nmap -p-) | Full-range Nmap scan output | Yousef Osama |
| Minimum Tool Diversity | Number of tools | ≥ 3 tools | Scan session log | Yousef Osama |
| Confirmed Findings Documentation | Percentage (%) | 100% | Audit Findings Report item count | Ahmed |
| Critical Findings Confirmed | Percentage (%) | 100% | Exploitability verified via Metasploit | Yousef Osama |

4.  Category 2 — Remediation Effectiveness KPIs

These KPIs confirm that the remediation phase in Week 3 achieved complete and verifiable resolution of all identified security issues, without introducing new vulnerabilities.

| Key Performance Indicator | Unit | Target Value | Measurement Method | Owner |
| --- | --- | --- | --- | --- |
| Remediation Completion Rate | Percentage (%) | 100% | Fix Implementation Report item count | Yousef Osama |
| Verification Pass Rate | Percentage (%) | 100% | Verification Report re-scan results | Yousef Osama |
| Regression Rate | New issues found | 0 | Post-remediation Nmap and Nikto scan | Yousef Osama |
| Critical Findings Closure Rate | Percentage (%) | 100% | Verification Report — Critical findings section | Full Team |
| Remediation Plan Coverage | Percentage (%) | 100% | Remediation Plan vs Findings Report comparison | Ahmed |

5.  Category 3 — Documentation Quality KPIs

These KPIs ensure the project record is complete, internally consistent, and submitted in accordance with the defined schedule and repository structure.

| Key Performance Indicator | Unit | Target Value | Measurement Method | Owner |
| --- | --- | --- | --- | --- |
| Document Completion Rate | Documents delivered | 26 / 26 | GitHub repository file inventory | Ahmed |
| On-Time Upload Compliance | Percentage (%) | 100% | GitHub commit timestamps vs deadline table | Ahmed |
| Cross-Document Consistency | Discrepancies found | 0 | Peer cross-review prior to upload | Yousef Nasser |
| Peer Review Coverage | Percentage (%) | 100% | Review log in PPM-003 | Full Team |
| Repository Structure Compliance | Naming violations | 0 | Ahmed's pre-upload repository audit | Ahmed |

6.  Category 4 — Project Execution KPIs

These KPIs assess the overall management of the project, including milestone delivery, deadline compliance, and equitable team contribution.

| Key Performance Indicator | Unit | Target Value | Measurement Method | Owner |
| --- | --- | --- | --- | --- |
| Milestone Delivery Rate | Milestones achieved | 4 / 4 | Project plan review at each week end | Ahmed |
| Graduate Deadline Compliance | Deadlines met | 2 / 2 | Submission timestamps vs deadline table | Ahmed |
| Team Contribution Balance | Task ownership ratio | No member >50% | Task Assignment Register (PPM-003) | Ahmed |
| Presentation Readiness | Completion date | By Week 4 end | PPT file creation date | Yousef Nasser |

7.  KPI Review and Escalation Schedule

KPI progress is assessed collectively at the end of each project week. The following schedule defines the review focus for each session:

| Review Point | Focus Area | Action if Off-Track |
| --- | --- | --- |
| End of Week 1 | Audit Coverage KPIs — checklist completeness; lab operational status; Category 3 — document upload compliance | Reallocate documentation tasks; escalate lab issues to Yousef Osama immediately |
| End of Week 2 | Category 2 — all findings documented and rated; Audit Findings Report submitted to GitHub | Extend scanning session into first day of Week 3 if coverage is incomplete |
| End of Week 3 | Remediation Effectiveness KPIs — all fixes applied; initial verification scan completed | Prioritise unresolved Critical and High findings; defer lower-severity items to Week 4 if necessary |
| End of Week 4 | Final KPI review — all 26 documents submitted; verification 100%; presentation complete | Document any outstanding items in Final Project Report as known limitations; no deadline extensions assumed |

A KPI that is not on track at any weekly review point should be escalated to the full team immediately. The project plan includes dedicated buffer capacity in Week 4 to absorb slippage from earlier phases. No KPI should be revised downward; if a target cannot be met, it must be documented as a project limitation in the Final Report.